Report

of website project

Made by:Madiyar Kupzhassarov

1. Introduction

Web Project is the project undertaken as a mandatory requirement for the course “Frontend” that is being conducted mutually by SDU in Almaty,Kaskelen. The aim of the course is to provide a distributed environment to develop websites. In this course we have to develop the Wensite in teams.Also we should sell it. But I hope that we will make this Project on time.

* 1. Purpose of this document

In this document there is overall description of the Web Project. It includes what I did. There is also description of the work experience gain from this project. Whole description of the designing face and cost is included in this document.

* 1. Scope

The project is aimed to provide a central place for organizing, planning and tracking projects that are developed in a distributed environment. It therefore is a web application that should be compatible with majority of browsers to provide user friendly Interface for project administrator, project leaders and project members working far apart all around the world.

2. Organization

2.1 Project Manager

Kupzhassarov Madiyar - manager of the project

2.2 Project Group

|  |  |
| --- | --- |
| **Name** | **Responsibility** |
| Kupzhassarov Madiyar | Project manager, Analysis, Implementation, Designing, DB Design |
| Kupzhassarov Madiyar | Implementation, Documentation, Analysis, DB Design |
| Kupzhassarov Madiyar | Implementation, Documentation, Designing, Analysis |
| Kupzhassarov Madiyar | Implementation, Analysis, Documentation, Analysis |
| Kupzhassarov Madiyar | Integration, Testing, Analysis |

3.3 Customer

TOO «ENBEK-07»

4. Milestones

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Id** | **Milestone** **Description** | **Responsible Dept./Initials** | **Finished week** | | | | **Rem** |
| **Plan** | **Forecast** | | **Actual** |
| **Week** | **+/-** |
| M-001 | Project Description & Plan |  | 07/11/18 | 1 | 0 | 07/11/18 | Good |
| M-002 | Requirement Definition |  | 07/11/18 | 1 | 0 | 07/11/18 | Good |
| M-004 | Project Design |  | 9-10/11/18 | 2 | 0 | 13-14/11/18 | Good |
| M-005 | Approved Project Plan |  | 12/11/18 | 3 | 0 | 15/11/18 | Good |
| M-006 | Project Status Presentation |  | 13/12/18 | 7 | 0 | 13/12/18 | Good |
| M-007 | Final Presentation & delivery |  | 15/12/18 | 0 | 0 | 15/12/18 | Excellent |

5. Project Results

|  |  |  |  |
| --- | --- | --- | --- |
| **Id** | **Requirement** **Description** | **completed** | **Rem** |
| Web -1.1 | Administrator should be able to add/ modify/ archive/ delete projects. | Yes |  |
| Web -1.2 | Administrate project leaders for existing projects. | Yes |  |
| Web -1.3 | Comments to different members. | Yes |  |
| Web -2 | Project leader Requirements. | Yes |  |
| Web -2.1 | Project leader should be able to define baseline plan. | Yes |  |
| Web -2.2 | Project leader should be able to manage project group. | Yes |  |
| Web -2.3 | Project leader should be able to monitor individual work. | Yes |  |
| Web -2.4 | Project leader should be able to define milestones, activities, resources & financial plans etc… | Yes |  |
| Web -2.5 | Project leader should be able to freeze work done report at the end of the week after finalizing the week plan. | Yes |  |
| Web -3 | Project member should be able to submit week report. | Yes |  |
| Web -4 | E-mail Alerts & Logging | Yes |  |
| Web -5 | Look & Feel and Language | Yes |  |
| Web -6 | Gand Chart | Yes |  |
| Web -7 | Log File | Yes |  |
|  |  |  |  |

1. Project Experiences
   1. Positive Experiences

The main experience I learn from this Final Project is to work faster. I also learn about new software like php. Also I learn how to use extra facilities or libraries


* 1. Improvement Possibilities

We have experience that if we will organize our resource according to requirements then we can make project more successful.

1. Financials
   1. Project Cost Summary

|  |  |
| --- | --- |
| Planned Cost | 15.000 TNG |
| Actual Cost | 20.000 TNG |

First payment 01/12/18



Second payment 15/12/18

